AgentShield

24-Hour Development Playbook for Berkeley AI Hackathon

A credibility firewall for AI agents: score sources, filter unreliable websites, compress evidence, and improve with Terac human labels.

One-sentence pitch AgentShield is a marketplace-ready trust agent that other AI agents call before scraping, citing, or reasoning from a webpage. It uses Browserbase to inspect the live web, Claude to extract claims, Terac to collect human preference labels, and a custom compression method to return a compact Credibility Capsule.

| Team member | Primary role | Success definition by final demo |
| --- | --- | --- |
| Phong | Team lead, modeling, research, evaluation, pitch owner | A clear before/after model improvement table, source-ranking logic, and technical story that convinces judges. |
| Doanh | Vibe-coding lead, full-stack UI/API, integrations | A working deployed demo: URL in, score out, with Browserbase traces, dashboards, and polished UI. |
| Khang | Data, QA, annotation operations, demo support | A reliable set of test URLs, screenshots, labels, demo script, and backup artifacts so the project never collapses during judging. |

# Table of Contents

1. Product definition and non-negotiable MVP

2. Main architecture

3. One-day sprint plan

4. Team assignments and ownership

5. Implementation details by module

6. Terac annotation design

7. Modeling and evaluation plan

8. Compression algorithm: Credibility Capsule

9. Demo flow and judging strategy

10. Risks, fallbacks, and final checklist

11. References and sponsor alignment

# 1. Product Definition and Non-Negotiable MVP

AgentShield should not be framed as a generic fake-news detector. The sharper position is credibility infrastructure for AI agents. A calling agent sends a URL and a task. AgentShield returns whether that source should be trusted, avoided, or used with caution, plus a compressed evidence packet that preserves the most important reasons.

Build the smallest real product, not the biggest prototype By the end of one day, the project must work for 10-25 example URLs and 2-3 research tasks. It does not need to solve all misinformation. It must show a convincing pipeline: crawl, extract, label, train, compress, evaluate, and demo.

| Requirement | Must-have MVP | Stretch only after MVP works |
| --- | --- | --- |
| Input | Single URL + task string | Bulk list of URLs, browser extension, browser agent plugin |
| Output | Trust score, use/avoid recommendation, risk tags, compressed evidence capsule | Source graph, fact-check dashboard, citation-aware answer rewriting |
| Browserbase | Open URL, collect screenshot, text, links, title, metadata, redirect count | Deep multi-hop crawl and page interaction |
| Terac | Pairwise source comparison arena with simple labels | Highlight-based evidence annotation and multi-task routing |
| Model | Heuristic baseline + small trained ranker from Terac labels | Fine-tuned transformer or advanced RLHF pipeline |
| Compression | Credibility Capsule that reduces source context to 800-1500 tokens | Learned compressor and reconstruction evaluator |
| Marketplace/API | Fetch/uAgent wrapper or API simulation that another agent can call | Full monetized marketplace listing |
| Observability | Sentry errors/logs + Arize/Phoenix eval traces | Production alerting, cron monitors, long-term analytics |

# 2. Main Architecture

The core architecture is an API-first agent service. The demo UI is only a client. The product should feel like infrastructure that other agents can call.

## 2.1 Data flow

Calling agent or demo UI
  -> POST /api/score-source { url, task }
  -> Browserbase collector opens the page and extracts browser trace
  -> Claude extractor converts raw page into claims + evidence + risk signals
  -> Feature builder creates source quality features
  -> Model returns trust score and ranking decision
  -> Compressor creates Credibility Capsule
  -> Redis stores source reputation and avoids repeated crawling
  -> Sentry logs errors and latency
  -> Arize/Phoenix stores traces and eval results
  -> Response returns to calling agent

| Component | Owner | Implementation target | Failure fallback |
| --- | --- | --- | --- |
| Demo UI | Doanh | Next.js page with URL input, task selector, score card, capsule viewer | Static mock data with same API shape |
| API service | Doanh | FastAPI or Next.js route handlers for source scoring and filtering | Single local function called by UI |
| Browserbase collector | Doanh | Use Browserbase/Stagehand to fetch page text, screenshot, metadata | Use saved HTML/text fixtures |
| Feature extraction | Phong | Claims, author, citations, ads, sensational language, source type, citation count | Rule-based regex features |
| Terac arena | Doanh + Khang | A simple Vercel page where humans compare two sources for the same task | Google Form/manual CSV only if Terac integration blocks |
| Model trainer | Phong | Logistic regression/XGBoost or pairwise ranker using Terac labels | Calibrated heuristic weights from labels |
| Redis memory/cache | Doanh | Cache URL trace, source features, and vector embeddings | In-memory dictionary |
| Sentry/Arize | Doanh | Trace errors, latency, and eval metrics | Console logs and screenshots if setup fails |
| Demo operations | Khang | Dataset, tests, screenshots, judging script, backup prompts | Pre-recorded screen flow and local data |

# 3. One-Day Sprint Plan

The sprint plan assumes a 24-hour hackathon. The order matters: build the vertical slice first, then improve the model, then polish the story. Every block has a demo artifact that should exist at the end of the block.

| Time | Phong | Doanh | Khang | Milestone |
| --- | --- | --- | --- | --- |
| 0:00-0:45 | Lock problem statement, scoring dimensions, eval metrics | Create repo, Vercel/FastAPI scaffold, env vars | Create shared Notion/README and URL spreadsheet | Team agrees on final pitch and MVP boundaries |
| 0:45-2:30 | Design baseline scoring rubric and first JSON schema | Build URL input page and API mock response | Collect 20 reliable/low-quality URLs across 3 tasks | UI can return a fake Credibility Capsule |
| 2:30-5:00 | Write feature extractor spec and seed heuristics | Integrate Browserbase/Stagehand collector | Manually test URLs, save screenshots/text fixtures | Real URL can be crawled into a trace object |
| 5:00-7:00 | Build capsule compression prompt/rules | Render Browser Trace Viewer and Capsule Viewer | Create demo cases: health, finance, news/research | End-to-end crawl -> capsule visible in UI |
| 7:00-9:00 | Define Terac label schema and pairwise tasks | Build Terac Arena page and submit tasks | Prepare 30 paired examples and quality checks | Terac annotation task launched |
| 9:00-12:00 | Train/evaluate baseline and label-ready model | Connect Sentry logs and Redis caching | Monitor Terac returns; clean label CSV | Base evaluation table exists |
| 12:00-15:00 | Train ranker from Terac labels; create plots/tables | Integrate trained model into API | Write test cases and run QA across 10 URLs | Before/after improvement visible |
| 15:00-18:00 | Tune thresholds; write technical story | Build Fetch/uAgent wrapper or agent-call simulation | Prepare demo script and screenshots | Another agent can call AgentShield |
| 18:00-21:00 | Finalize eval numbers and limitations | Polish UI, fix bugs, deploy, add Arize traces | Run full demo 5 times; record backup video | Production-looking demo deployed |
| 21:00-24:00 | Own final pitch and Q&A | Own live demo reliability | Own Devpost content, README, backup assets | Submittable project with proof of improvement |

The golden rule At hour 6, you must have one complete vertical slice: URL input -> browser trace or fixture -> capsule -> trust score -> UI. If not, cut scope immediately.

# 4. Team Assignments and Ownership

## 4.1 Phong - team lead, modeling, research

Phong owns the technical credibility. Judges should feel that the model improvement is real and that the compression is not a thin prompt trick. Phong should avoid spending the whole day on research. The first deliverable is a clean scoring schema and a baseline that can be beaten.

| Phong deliverable | Definition of done | Deadline |
| --- | --- | --- |
| Scoring rubric | 5-8 features with clear interpretation: author transparency, citation quality, sensationalism, task fit, primary-source evidence, page quality, recency, source type | Hour 2 |
| Baseline ranker | Rule-based score from 0-100 that can rank source pairs | Hour 5 |
| Terac label schema | Pairwise labels can directly train/evaluate ranker | Hour 7 |
| Model improvement | Trained ranker beats baseline on held-out Terac examples or human preference match | Hour 15 |
| Compression evaluation | Token reduction measured and downstream recommendation preserved | Hour 17 |
| Pitch argument | A 60-second explanation of why AgentShield is agent infrastructure, not a fake-news wrapper | Hour 20 |

Phong's model plan:
1. Build base heuristic score.
2. Convert every crawled page into a feature vector.
3. Ask Terac humans to choose which source is more trustworthy for a task.
4. Train a pairwise classifier or logistic regression.
5. Evaluate on held-out Terac labels.
6. Show: baseline preference match vs trained preference match.

## 4.2 Doanh - vibecoding, full-stack, integrations

Doanh owns the product illusion and the working demo. The project can survive a weak model if the demo is smooth, but it cannot survive a broken UI. Doanh should use AI coding tools aggressively, but must keep the architecture simple and testable.

| Doanh deliverable | Definition of done | Deadline |
| --- | --- | --- |
| Repo + UI scaffold | Home page, API route, environment variables, deploy target | Hour 1 |
| Browserbase collector | Given URL, returns title, text, screenshot URL/path, links, redirect info, timestamp | Hour 5 |
| Dashboard | Score card, capsule viewer, trace viewer, raw vs compressed token count, source decision | Hour 8 |
| Terac Arena UI | Pairwise comparison page with two source cards and labeling questions | Hour 9 |
| Sentry/Redis/Arize integration | Basic instrumentation and screenshots of traces/cache/evals | Hour 16 |
| Fetch agent wrapper/API client | Minimal callable interface: score_source(url, task) | Hour 19 |
| Deployment and backup | Live URL + fallback local demo + screen recording | Hour 21 |

Suggested repo structure:
/agentshield
  /apps/web                 # Next.js UI
  /services/api             # FastAPI or Next.js API routes
  /services/crawler         # Browserbase/Stagehand collector
  /services/model           # Phong's feature builder + ranker
  /services/compression     # Credibility Capsule generator
  /services/fetch-agent     # uAgent / Agentverse wrapper
  /data/fixtures            # Saved page traces for fallback
  /data/terac               # Terac labels and task exports
  /docs                     # Demo script, pitch, architecture notes

## 4.3 Khang - newcomer, data, QA, annotation ops

Khang should not be given vague engineering tasks. Give him important but bounded work that directly improves the demo. He is the reliability person: URLs, labels, QA, screenshots, README, and judge-facing assets.

| Khang deliverable | Definition of done | Deadline |
| --- | --- | --- |
| Source dataset spreadsheet | 20-40 URLs grouped by task: reliable, questionable, spammy, opinion, primary source | Hour 3 |
| Fixture capture | Saved page title/text/screenshot for at least 15 URLs so demo survives API failures | Hour 6 |
| Terac task queue | 30 source-pair examples with expected task, labels needed, and QA notes | Hour 8 |
| Manual QA checklist | Run 10 exact demo cases; record pass/fail and bugs | Hour 16 |
| Devpost assets | 200-word description, track list, screenshots, eval table, architecture image | Hour 21 |
| Demo backup | One 2-minute backup video and one printed/readable script | Hour 22 |

How Khang can be extremely valuable Every hackathon team loses time hunting for examples, debugging bad demo inputs, and writing Devpost at the last minute. Khang prevents that. If he owns the test URLs, screenshots, README, and demo script, the whole team moves faster.

# 5. Implementation Details by Module

## 5.1 API contract

POST /api/score-source
Request:
{
  "url": "https://example.com/article",
  "task": "Should a research agent cite this for medical advice?",
  "mode": "live_or_fixture"
}

Response:
{
  "url": "https://example.com/article",
  "trust_score": 82,
  "recommendation": "use_with_caution",
  "risk_tags": ["opinion", "secondary_source"],
  "source_type": "news_article",
  "model_version": "terac_ranker_v1",
  "token_stats": {"raw_tokens": 18420, "capsule_tokens": 1240, "compression_ratio": 0.933},
  "credibility_capsule": {...},
  "trace_id": "sentry/arize trace id"
}

| Endpoint | Purpose | Demo priority |
| --- | --- | --- |
| POST /api/score-source | Score one URL for a specific task | P0 |
| POST /api/filter-sources | Rank a list of URLs and return allowed/blocked sources | P1 |
| POST /api/compress-source | Return only the Credibility Capsule and token stats | P1 |
| POST /api/verify-claim | Check whether a claim is supported by provided sources | P2 |
| GET /api/evals | Return evaluation table for dashboard | P0 |
| POST /api/terac/webhook | Receive or import Terac labels | P1 |

## 5.2 Browserbase collector

The collector should be deterministic. Do not let a browser agent wander randomly. Start with a fixed extraction recipe and only use agentic actions when a page blocks the content behind a consent banner or dynamic layout.

Collector fields:
- url
- final_url
- title
- visible_text
- screenshot_path_or_url
- headings
- outbound_links
- author_candidates
- date_candidates
- citation_links
- ad_or_popup_markers
- redirect_count
- fetch_timestamp
- extraction_errors[]

## 5.3 Feature builder

| Feature | Simple extraction method | Why it matters |
| --- | --- | --- |
| Author transparency | Look for author byline, org, about page, schema metadata | Agents should trust named/accountable sources more than anonymous content farms |
| Citation quality | Count outbound links and detect primary domains such as journals, government, company filings | Supported claims are better than unsupported assertions |
| Task fit | Compare task topic to page topic using embeddings or keyword overlap | A reliable source for one task may be irrelevant for another |
| Sensational language | Detect phrases like miracle, shocking, secret, guaranteed, cure, exposed | Clickbait often correlates with weak evidence |
| Ad/affiliate density | Detect repeated affiliate links, product cards, ad scripts, sponsor language | High monetization pressure may reduce reliability for research tasks |
| Source type | Classify as primary source, academic, government, news, blog, forum, product review | Different tasks require different source types |
| Recency | Extract publication date or last-modified date | Outdated content may be risky for fast-changing topics |
| Human preference | Use Terac pairwise label and cite/no-cite judgement | This is the signal that improves the model during the hackathon |

# 6. Terac Annotation Design

Terac should produce high-signal preference labels quickly. The annotation task should be easy for general-population annotators: compare two webpages for a stated task, then answer simple questions about trust signals. Avoid asking annotators to be doctors, lawyers, or fact-checking experts.

| Question | Answer type | Used for |
| --- | --- | --- |
| For this task, which source would you allow an AI agent to cite? | A / B / neither / both | Pairwise ranker label |
| Which source gives clearer evidence? | A / B / tie | Evidence-quality signal |
| Which source feels more manipulative or clickbait? | A / B / tie | Risk signal |
| Does Source A clearly show author or organization? | yes / no / unsure | Author transparency feature |
| Does Source B clearly show author or organization? | yes / no / unsure | Author transparency feature |
| Which sentence or page element made you distrust a source? | short text | Explanation training and demo quotes |
| Is the compressed capsule enough to make the same decision? | yes / no / unsure | Compression sufficiency eval |

Terac eligibility note For the sponsor track, the training data used to improve the model must come from Terac annotations collected during the event. Public datasets can help create examples and evaluation ideas, but the before/after improvement should be shown with Terac-collected labels.

# 7. Modeling and Evaluation Plan

## 7.1 Baseline model

baseline_score =
  + 18 * author_present
  + 20 * primary_source_or_official
  + 15 * citation_quality
  + 10 * task_relevance
  + 7  * recency_ok
  - 15 * sensational_language
  - 12 * excessive_ads_or_affiliate
  - 10 * missing_date
  - 15 * unsupported_major_claims

recommendation:
  score >= 75 -> use
  50-74       -> use_with_caution
  < 50        -> avoid

## 7.2 Trained ranker

Use the Terac pairwise preferences to train a small model. The simplest robust method: for each source pair A/B, compute feature vector difference features(A)-features(B). Train logistic regression to predict whether A is preferred. Then turn pairwise probabilities into a source trust score.

| Metric | How to compute | Judging story |
| --- | --- | --- |
| Pairwise preference accuracy | Held-out Terac pairs: did model pick the same source as humans? | Shows model improvement over baseline |
| Cite/avoid precision | Among pages model blocks, how many were marked avoid by humans? | Shows safer filtering |
| Explanation helpfulness | Terac rates model explanation before vs after | Shows human-data improves UX |
| Compression ratio | 1 - capsule_tokens / raw_tokens | Shows Token Company fit |
| Recommendation preservation | Does compressed capsule lead to same decision as full page trace? | Shows compression did not destroy task context |
| Latency and crawl success | Sentry traces: p50/p95 time and failure rate | Shows reliability engineering |

Minimum evaluation table for final demo:
- N Terac-labeled source pairs: 30-80
- Train split: 70%, held-out split: 30%
- Baseline preference match: __%
- Terac-trained ranker preference match: __%
- Raw context tokens: ____
- Capsule tokens: ____
- Compression reduction: ____%
- Crawl success rate: ____%

# 8. Compression Algorithm: Credibility Capsule

The Token Company angle is not generic summarization. AgentShield compresses a webpage into the minimum evidence another agent needs to decide whether to trust the page for a specific task. This is task-aware, source-aware, and evaluation-aware compression.

Credibility Capsule v1:
{
  "task": "Should an AI agent cite this page for health advice?",
  "source_identity": {
    "url": "...",
    "title": "...",
    "publisher_or_org": "...",
    "author": "present/missing/unclear",
    "date": "..."
  },
  "main_claims": [
    {"claim": "...", "support_status": "supported/unsupported/unclear", "evidence": "..."}
  ],
  "credibility_signals": {
    "source_type": "government / academic / news / blog / forum / affiliate / unknown",
    "citation_quality": "strong / medium / weak / none",
    "task_relevance": "high / medium / low",
    "clickbait_or_manipulation": "low / medium / high",
    "ad_or_affiliate_pressure": "low / medium / high"
  },
  "human_feedback": {
    "terac_preference": "preferred / rejected / not_labeled",
    "human_reason": "..."
  },
  "recommendation": "use / use_with_caution / avoid",
  "trust_score": 0-100
}

| Compression stage | What it removes | What it preserves |
| --- | --- | --- |
| HTML cleanup | Navigation, cookie banners, duplicate text, scripts, comments | Visible article text, title, links, metadata |
| Claim extraction | Long paragraphs and repeated phrasing | Atomic claims and evidence snippets |
| Evidence filtering | Irrelevant links and generic references | Primary/official supporting links and missing-evidence flags |
| Risk tagging | Full page prose | Short labels such as clickbait, anonymous, affiliate-heavy |
| Human-label merge | Raw annotation UI details | Preference label and strongest human reason |
| Capsule serialization | Everything not needed by downstream agent | Task, source identity, claims, evidence quality, recommendation |

# 9. Demo Flow and Judging Strategy

The demo should show a failure first, then AgentShield fixes it. Judges remember contrast. Do not start by explaining every backend component.

| Demo minute | What judges see | What you say |
| --- | --- | --- |
| 0:00-0:30 | A research agent cites a bad page confidently | Agents are only as good as the sources they read. |
| 0:30-1:15 | Same task with AgentShield enabled | Before using a page, the agent asks our trust firewall. |
| 1:15-2:00 | Browserbase trace and page screenshot | We inspect the live web, not just raw text. |
| 2:00-2:45 | Credibility Capsule with token reduction | We compress the messy page into the exact evidence needed by downstream agents. |
| 2:45-3:30 | Terac label arena and before/after model improvement | Humans taught the ranker what sources agents should cite. |
| 3:30-4:00 | Sentry/Arize/Redis and Fetch agent call | This is production-style agent infrastructure, not just a UI. |

Most important demo line We are not building another fake-news detector. We are building a trust layer for autonomous agents that scrape, cite, and make decisions from the open web.

# 10. Risks, Fallbacks, and Final Checklist

| Risk | Early warning | Fallback |
| --- | --- | --- |
| Browserbase integration takes too long | No real crawl by hour 5 | Use saved fixtures and show Browserbase code path for one working URL |
| Terac labels are delayed | No labels by hour 12 | Continue with manual internal labels for UI; retrain immediately when Terac returns |
| Model does not improve | Held-out accuracy stays flat | Use threshold calibration, pairwise preference training, or explanation preference metric |
| Fetch agent wrapper breaks | No working external call by hour 19 | Demo a local API client that simulates calling agent; still describe marketplace path |
| UI breaks during judging | Inconsistent deployed behavior | Record backup video and keep local fixture mode |
| Too many features dilute the story | Team cannot explain product in 30 seconds | Cut back to score-source + capsule + improvement table |

| Final checklist item | Owner | Status |
| --- | --- | --- |
| Live demo URL works on judge laptop/hotspot | Doanh | [ ] |
| 10 safe demo URLs tested and ranked | Khang | [ ] |
| Terac labels exported and saved | Khang | [ ] |
| Before/after model improvement table ready | Phong | [ ] |
| Compression ratio calculated from real traces | Phong | [ ] |
| Browserbase trace screenshot captured | Doanh | [ ] |
| Sentry and/or Arize screenshots captured | Doanh | [ ] |
| Fetch/Agentverse agent call or simulated client ready | Doanh | [ ] |
| Devpost draft with screenshots and track list | Khang | [ ] |
| 3-minute pitch rehearsed twice | Phong | [ ] |

# 11. References and Sponsor Alignment

Use this section to keep the pitch tied to the actual hackathon tracks and official tools. Replace or expand links as your team uses specific SDKs.

| Sponsor/tool | How AgentShield uses it | Reference |
| --- | --- | --- |
| Fetch AI / Agentverse | Deploy AgentShield as a discoverable agent that other agents can call | https://fetch.ai/agentverse and https://docs.agentverse.ai/documentation/getting-started/agentverse-marketplace |
| Browserbase / Stagehand | Inspect live webpages with browser automation and collect text, screenshots, and page metadata | https://www.browserbase.com/stagehand and https://docs.browserbase.com/introduction/stagehand |
| Terac | Collect human preference labels during the event and train a ranker that beats the base model | Terac Berkeley Hackathon guide provided by team |
| The Token Company | Compress source traces into Credibility Capsules while preserving downstream decision quality | The Token Company Compression Challenge packet provided by team |
| Sentry | Monitor crawl failures, API errors, timeouts, logs, and demo reliability | https://docs.sentry.io/platforms/javascript/guides/nextjs/ |
| Arize/Phoenix | Trace agent runs and evaluate groundedness, relevance, and safety of outputs | https://arize.com/docs/phoenix and https://arize.com/docs/phoenix/evaluation/llm-evals |
| Redis | Cache URL traces, store source reputation memory, and support vector search for prior evidence | Redis track and workshop notes from hackathon guide |

Recommended main track Submit AgentShield under Ddoski's Toolbox. The Berkeley guide describes this track as developer utilities, APIs, automation scripts, workflow apps, project management systems, writing or design aids, and tools that meaningfully improve how people work or create.